# SyncForge

GitHub Launch & 1.0 Release Playbook

Repository: github.com/Arsenoal/syncforge
Document date: 2 July 2026
Current baseline: 0.9.0-rc.1 (tagged)
Target stable release: 1.0.0

# Contents

1. Executive summary

2. Current state

3. Release strategy (RC soak → 1.0.0)

4. 1.0.0 scope

5. API stability at 1.0

6. Platform support for developers

7. Maven Central checklist

8. GitHub & growth playbook

9. Launch content kit

10. Timeline

11. Post-1.0 backlog (1.1+)

12. Decisions we are not taking for 1.0

# 1. Executive summary

SyncForge is an offline-first sync library for Android and Kotlin Multiplatform. Phase 6 (KMP persistence, SQLDelight default, iOS/desktop/macOS targets, E2E tests) is complete. Distribution plumbing (Maven BOM, Gradle plugin, consumer smoke, publish-release workflow) is in place.

The next milestone is not a feature-heavy release — it is 1.0.0 as a stabilization release: Maven Central, semver-stable public API, and a focused GitHub launch to attract early adopters.

Recommended path:

Soak 0.9.0-rc.1 for one to two weeks on Maven Central.

Fix blockers → tag 0.9.0-rc.2 if needed; otherwise ship 1.0.0.

Launch on GitHub when 1.0.0 is on Central — not before.

Defer pure Swift SDK, DataStore cursor, Supabase adapter, and desktop sample to 1.1+.

# 2. Current state

## Completed

verifyReleaseSignOff passes (JVM + Android unit tests, server tests, consumer smoke).

Tag v0.9.0-rc.1 pushed; Publish Release workflow configured (macos-latest, all KMP targets).

Android: SyncForge.android { }, KSP codegen, SQLDelight outbox, Room migrator, WorkManager sample.

iOS: SyncForge.ios { }, SwiftUI sample (ios-sample/), XCUITest E2E, BGTaskScheduler background sync.

KMP: JVM desktop + native macOS DSLs, SKIE Swift interop.

Backend: :syncforge-server contract, :backend-starter with auth routes.

Experimental built-in auth DSL (auth { }, register/login/logout, TokenStore).

License: Apache 2.0.

## In progress / pending

Maven Central: close and release staging repo after CI publish succeeds.

Post-publish verification: consumer-smoke compiles from mavenCentral() only.

README / ROADMAP version strings still reference 0.6.0-SNAPSHOT in places — update for 1.0.

Documented CocoaPods / SPM consumer integration (deferred to 1.1).

# 3. Release strategy (RC soak → 1.0.0)

Yes — waiting one to two weeks on 0.9.0-rc.1 before tagging 1.0.0 is the right approach. This is standard practice for a first public release candidate, not unnecessary delay.

## What the soak period is for

Confirm Maven Central artifacts resolve (BOM, plugin, syncforge, ksp, persistence).

Run consumer-smoke/android-minimal against Central only (remove mavenLocal).

Dogfood in a real app or the :sample / ios-sample apps on Android + iOS.

Collect issues from early adopters; fix P0 bugs before 1.0.

## Release decision tree

| Situation | Action |
| --- | --- |
| Central publish + consumer smoke OK, no P0 bugs | Tag v1.0.0 and publish |
| Critical bug or broken Central artifacts | Fix, tag v0.9.0-rc.2, re-soak briefly |
| Auth or migrator regression found | Fix in rc.2; do not ship 1.0 with known data-loss risk |
| Only doc / README friction | Fix in 1.0.0 or 1.0.1 — not a reason to delay weeks |

Ship 1.0.0 when: Central is verified, no P0 bugs, and you are comfortable declaring API stability — not on a fixed calendar date.

# 4. 1.0.0 scope

## Must-have (blocking 1.0.0)

Finish Maven Central distribution: CI publish, Sonatype close/release, Central verification.

API stability sign-off — graduate platform DSLs; document stable vs experimental surfaces.

Documentation polish: GETTING_STARTED coordinates → 1.0.0; fix README/ROADMAP version drift.

Short Upgrading from 0.9.x guide (Room migrator, removed APIs).

iOS consumer guide: Gradle framework + Xcode (SPM can wait for 1.1).

Run verifyReleaseSignOff on release branch; tag v1.0.0; publish and verify Central.

## Should-have (if time before 1.0)

Auth E2E test: Android instrumented test — login → push against :backend-starter with Bearer.

:sample login/register Compose screens wired to backend-starter auth.

Spring backend starter (Phase 7 item; Ktor backend-starter already exists).

Remove or hard-deprecate useRoomPersistence() — migrator + sign-off tests are done.

EncryptedSharedPreferences for Android TokenStore before auth graduates from experimental.

## Defer to 1.1+ (do not block 1.0)

| Item | Reason to defer |
| --- | --- |
| DataStore multiplatform cursor | UserDefaults / file / SharedPreferences work today |
| :sample-desktop packaged app | Nice demo, not required for stable API |
| Supabase adapter | Optional transport — post-1.0 |
| SPM / CocoaPods packaging | Gradle framework sufficient for 1.0 KMP users |
| Pure Swift SDK (no Kotlin) | Large rewrite — separate track, not 1.0 |
| Shake-to-open debug console | DX polish |
| Full sync health metrics dashboard | Basic SyncHealth exists |

# 5. API stability at 1.0

Per docs/MODULES.md, everything marked Experimental should graduate to Stable or remain explicitly experimental under semver at 1.0.

| Area | 1.0 recommendation |
| --- | --- |
| SyncForge.android { }, SyncManager core | Stable — primary contract |
| SyncForge.ios / .desktop / .macos DSLs | Graduate to Stable (E2E coverage on Android + iOS) |
| auth { } DSL, SyncForgeAuthService | Keep Experimental — require @OptIn |
| SyncDebug*, SyncHealth, SyncEvent | Keep Experimental |
| SyncForge.create(), builder { } | Keep Experimental (low-level escape hatch) |
| useRoomPersistence() | Remove or hard-deprecate |
| databaseName(), conflict APIs, Compose status UI | Stable |

# 6. Platform support for developers

After Maven Central publish, developers can integrate as follows:

| Project type | Supported? | How |
| --- | --- | --- |
| Pure Android | Yes — primary path | dev.syncforge.android plugin + syncforge from Central |
| KMP (Android + iOS + desktop) | Yes | commonMain dependency + platform DSLs |
| Pure iOS (Swift UI only) | Yes, with Kotlin framework layer | Thin KMP module + Xcode link (see ios-sample) |
| Pure Swift (zero Kotlin) | No — not in 1.0 | Deferred; not on roadmap for next release |
| JVM desktop | Yes | SyncForge.desktop { } |
| Native macOS | Yes | SyncForge.macos { } |

Consumers still provide: entity storage (Room on Android), backend matching REST_API.md, and conflict UI for deferToUser() entities.

# 7. Maven Central checklist

Full details: docs/MAVEN_PUBLISH.md

## One-time setup

Sonatype Central account; namespace dev.syncforge verified.

GitHub secrets: MAVEN_CENTRAL_USERNAME, MAVEN_CENTRAL_PASSWORD, SIGNING_IN_MEMORY_KEY.

## 0.9.0-rc.1 (done / in progress)

verifyReleaseSignOff passed locally.

Tag v0.9.0-rc.1 pushed — Publish Release workflow triggered.

Close + release staging repository in Sonatype Central Portal.

Verify: curl BOM POM from repo1.maven.org.

consumer-smoke/android-minimal compiles with mavenCentral() only.

## 1.0.0 publish

Bump syncforge.version and consumer-smoke pins to 1.0.0.

Update CHANGELOG with 1.0.0 section and API stability notes.

./gradlew verifyReleaseSignOff

git tag v1.0.0 && git push origin v1.0.0

Close + release staging; re-run Central verification.

## Published artifacts

dev.syncforge:syncforge — main KMP library

dev.syncforge:syncforge-annotations — KSP annotations

dev.syncforge:syncforge-ksp — KSP processor

dev.syncforge:syncforge-persistence — SQLDelight persistence

dev.syncforge:syncforge-android-deps — Room / WorkManager / serialization bundle

dev.syncforge:syncforge-bom — version alignment BOM

dev.syncforge:syncforge-gradle-plugin — id(dev.syncforge.android)

# 8. GitHub & growth playbook

SyncForge is a niche library (offline-first sync for mobile/KMP). Growth comes from clear positioning and lowering integration cost — not from competing on GitHub stars alone.

## Positioning (pick one headline)

Room stays source of truth — SyncForge handles the outbox, push/pull, and conflicts.

Offline-first sync for Android without Firebase.

KMP sync with built-in conflict resolution and a runnable backend starter.

## High-impact actions

| Action | Why it works |
| --- | --- |
| 60-second demo GIF/video | Offline edit → airplane mode → sync → conflict resolve — sync is visual |
| Blog post: Sync in 10 minutes | Link Getting Started; concrete stack names (Room, KSP, WorkManager, SwiftUI) |
| Honest comparison doc | SyncForge vs roll-your-own vs Firebase vs PowerSync — developers search comparisons |
| Promote :backend-starter | Library + runnable server in one clone — rare and shareable |
| Update README hero | Badges: Maven Central, KMP, Apache 2.0; one-liner + quick-start snippet |
| Show HN / r/androiddev / Kotlin Slack | Launch at 1.0 on Central — RC is too early for Show HN |

## Lower ROI for this stage

Paid advertising.

Generic #kotlin hashtag spam.

Feature sprawl before anyone uses 1.0.

Chasing star count vs established libraries.

## Compounding cadence

1.0 — stable + Maven Central + one launch post.

1.0.1 — fix early-adopter friction; Upgrading doc.

Case study — even sample app counts (tasks/notes/tags multi-entity).

Monthly small content (recipe, conflict pattern, E2E tip) beats one launch then silence.

# 9. Launch content kit

## README improvements (GitHub front page)

Update version badge to 1.0.0 after publish.

Add Maven Central dependency snippet at top (plugin + BOM + syncforge).

Add 30-second value prop: what you get vs what you still provide.

Embed or link demo GIF (offline → sync → conflict).

Link :backend-starter prominently (./gradlew :backend-starter:run).

Platforms row: Android | iOS (KMP) | Desktop | macOS.

## Demo script (60 seconds)

Terminal 1: ./gradlew :backend-starter:run (or :mock-server:run).

Terminal 2: ./gradlew :sample:installDebug on emulator.

Add task offline → show outbox in debug console (SF button).

Toggle airplane mode off → Sync → task on server.

Create conflict (server edit + local edit) → resolve via conflict chip.

## Show HN / launch post draft (title options)

Show HN: SyncForge – offline-first sync for Android/KMP with Room as source of truth

Dev.to: Build offline-first Android apps without Firebase in 10 minutes

Tweet/thread: Library + Ktor backend starter + conflict UI — all open source (Apache 2.0)

## Sample launch post outline

Problem: rolling your own sync (outbox, retry, conflicts) takes months.

Solution: SyncForge — SQLDelight outbox, KSP handlers, conflict strategies, debug console.

Proof: runnable backend-starter + Android Compose sample + iOS SwiftUI sample.

Try it: Maven coordinates + 3-line Android setup.

Ask: feedback on REST API and iOS integration docs.

# 10. Timeline

| When | Work |
| --- | --- |
| Now | Watch 0.9.0-rc.1 Publish Release; fix CI/secrets if needed |
| Week 1 | Verify Central artifacts; dogfood rc.1; file issues |
| Week 2 | API stability pass; doc version bump; optional auth E2E |
| Ship | Tag v1.0.0, publish, verify Central, launch post + README refresh |
| Week after 1.0 | 1.0.1 if friction reports; start comparison doc / demo GIF |

# 11. Post-1.0 backlog (1.1+)

DataStore Preferences multiplatform cursor.

SPM / CocoaPods documented consumer path for iOS.

Packaged :sample-desktop app.

Supabase optional transport adapter.

Graduate built-in auth from Experimental to Stable.

Spring backend starter kit.

Swift facade SDK over KMP framework (not full Swift rewrite).

# 12. Decisions we are not taking for 1.0

Pure Swift library with no Kotlin toolchain.

Large new features (major auth expansion, new conflict models).

Breaking REST contract changes.

Waiting months after rc.1 without a clear blocking reason.

Next action: confirm Maven Central publish for v0.9.0-rc.1, then begin 1.0 soak. Regenerate this document after major roadmap changes: python3 scripts/generate-launch-playbook-docx.py