# SyncForge 1.0.0 — P0 Checklist

Remaining work before first stable release (1.0.0).

Date: July 2026

Current baseline: 0.9.0-rc.5 (Maven Central complete)

Remaining work items: 6

Release sign-off checks: 5

# Release gate

Tag 1.0.0 only when every work item below is complete and every sign-off check passes. Maven publish: docs/MAVEN_PUBLISH.md.

## Distribution (1.0-P0-03)

Publish 1.0.0 to Maven Central — tag v1.0.0; all artifacts (syncforge, annotations, ksp, persistence, android-deps, bom, gradle-plugin)

## Documentation (1.0-P0-06)

Docs freeze — CHANGELOG, MODULES, GETTING_STARTED match 1.0 APIs exactly

Upgrade guide — pre-0.6 Room → SQLDelight (P1-01, recommended)

## CI & QA (1.0-P0-05, P1-03)

macOS tag publish — iOS/macOS frameworks from publish-release.yml without manual steps

ProGuard/R8 — document and test consumer-rules.pro (P1-03)

## Community soak (P1-07)

At least one external dogfood or documented third-party integration (#feed thread, GitHub issues)

## Release sign-off gate (1.0-P0-04)

All work items above complete and verified

Full 1.0 sign-off matrix passed — see docs/ROADMAP_1_0_TO_2_0.md § 1.0.0 sign-off

CI green: verifyReleaseSignOff + androidE2e + iosE2e + verifyConsumerSmokeMavenCentral

Integration tests (P1-04): SyncEngineIntegrationTest — retry exhaustion, multi-page pull, offline queue

Tag v1.0.0