# SyncForge Roadmap

Versions 1.0.0 through 2.0.0

Document date: 7 July 2026
Baseline: 1.0.0 GA
Maven group: studio.syncforge · Packages: dev.syncforge.*

# 1. Executive summary

SyncForge 1.0 establishes a semver-stable Android and common sync contract: outbox → push → pull → configurable conflict strategies. Versions 1.1–1.5 deepen developer experience, conflict tooling, platform parity, ecosystem adapters, and observability without changing the core sync loop. Version 2.0 reserves opt-in architectural extensions (field-level CRDT strategies, optional op-log sync mode, KMP platform graduation) that may introduce breaking API or REST contract changes.

## Release arc

| Version | Codename | Headline |
| --- | --- | --- |
| 1.0.0 | Stable | API freeze, Maven Central 1.0, remove pre-1.0 deprecations |
| 1.1.x | Wire-up | EntityStore + injectable Ktor client, DI, auth hardening, cursor |
| 1.2.x | Merge-smart | Per-entity strategies, gitLike { }, CRDT, KSP field-merge |
| 1.3.x | Everywhere | Desktop sample, iOS SPM/XCFramework, CMP debug UI |
| 1.4.x | Ecosystem | Spring/GraphQL/Supabase transports, multi-device E2E, version catalog |
| 1.5.x | Operate | OpenTelemetry, SyncHealth dashboard, hierarchical recipes |
| 2.0.0 | Converge | Optional CRDT/op-log channel, stable KMP, REST v2 (if needed) |

# 2. Strategic themes

| Theme | 1.0 | 1.x | 2.0 |
| --- | --- | --- | --- |
| Core sync loop | Stable | Hardening only | Optional op-log / CRDT doc mode |
| Conflict resolution | Per-entity conflicts { } | gitLike three-way, strategy catalog | crdt { } first-class |
| Android | Primary stable target | DI modules, ProGuard sign-off | Legacy cleanup complete |
| iOS / desktop / macOS | Experimental DSLs | Sample parity, SPM binary | Graduate to stable |
| Backend / transport | REST v1 (KtorSyncTransport) | GraphQL, Supabase, Spring adapters | REST v2 if needed; SyncTransport pluggable |
| Distribution | BOM + Gradle plugin | Version catalog, DI artifacts | SPM + Maven parity |

# 3. Version 1.0.0 — First stable release

Goal: Ship a trustworthy 1.0 — documented, tested, Maven Central, semver guarantees on the Android-primary API.

## 3.1 Already complete (0.6 → 1.0.0)

Sample App Proof: tasks + notes + tags, multi-screen, per-entity conflicts { }

iOS parity: sample-ios-shared + SwiftUI TabView, MultiEntityUITests

SQLDelight default + RoomToSqlDelightMigrator + sign-off tests

RefreshingSyncAuthProvider, 401 retry, WorkManager + iOS background sync

syncforge-server, backend-starter, mock-server, consumer-smoke

Maven Central BOM, studio.syncforge.android Gradle plugin

CI: androidE2e, iosE2e, verifyReleaseSignOff, verifyConsumerSmoke

ConflictResolver family removed; useSqlDelightPersistence() removed

## 3.2 P0 checklist (complete)

| ID | Job | Priority | Area |
| --- | --- | --- | --- |
| 1.0-P0-01 | API graduation — remove @ExperimentalSyncForgeApi from stable surfaces | P0 | API ✅ |
| 1.0-P0-02 | Remove useRoomPersistence() — document upgrade path | P0 | Android ✅ |
| 1.0-P0-03 | Publish 1.0.0 to Maven Central (all artifacts) | P0 | Dist ✅ |
| 1.0-P0-04 | 1.0 sign-off matrix — tag v1.0.0 | P0 | QA ✅ |
| 1.0-P0-05 | macOS publish — iOS/macOS KMP targets on Central | P0 | CI ✅ |
| 1.0-P0-06 | Docs freeze — CHANGELOG, MODULES, GETTING_STARTED | P0 | Docs ✅ |

## 3.3 P1 (may slip to 1.0.1)

| ID | Job | Priority | Area |
| --- | --- | --- | --- |
| 1.0-P1-01 | Upgrade guide: pre-0.6 Room → 0.6+ SQLDelight | P1 | Docs |
| 1.0-P1-02 | Conflict recipes for 3+ entity types in RECIPES.md | P1 | Docs |
| 1.0-P1-03 | Consumer ProGuard/R8 rules documented + tested | P1 | Android |
| 1.0-P1-04 | Integration tests: retry exhaustion, multi-page pull | P1 | QA |
| 1.0-P1-05 | Performance test: 1000+ outbox entries | P1 | QA |
| 1.0-P1-06 | Security doc pass: TLS, token storage, no secrets in logs | P1 | Docs |
| 1.0-P1-07 | External dogfood or third-party integration | P1 | Community |

# 4. Version 1.1.x — Integration & persistence

Goal: EntityStore abstraction (any app database), injectable Ktor HttpClient, DI helpers, auth graduation, encrypted TokenStore, CharArray credential APIs, DataStore cursor. Core sync unchanged.

| ID | Job | Priority | Area |
| --- | --- | --- | --- |
| 1.1-01 | DI recipes — Koin + Hilt in RECIPES.md | P0 | DX |
| 1.1-02 | syncforge-integration-koin optional artifact | P1 | DX |
| 1.1-03 | syncforge-integration-hilt optional artifact | P1 | DX |
| 1.1-04 | Graduate built-in auth DSL to stable | P1 | API |
| 1.1-05 | DataStore Preferences cursor (KMP) | P1 | Persistence |
| 1.1-06 | Sample Hilt or Koin variant | P2 | Sample |
| 1.1-07 | SyncForgeBuilder graduation | P2 | API |
| 1.1-09 | EntityStore contract in commonMain | P0 | API |
| 1.1-10 | KSP @SyncForgeStore — handlers from any EntityStore | P0 | KSP |
| 1.1-11 | Optional store adapters (room, realm, in-memory) | P1 | DX |
| 1.1-12 | Docs + plugin: Room optional; BYO store path | P1 | Docs |
| 1.1-13 | SyncHttpClient contract — Ktor-backed REST executor | P0 | Network |
| 1.1-14 | RestSyncTransport — push/pull via SyncHttpClient | P0 | Network |
| 1.1-15 | syncforge-network-ktor adapter (extract from core) | P1 | Network |
| 1.1-16 | DSL httpClient { } — inject app HttpClient | P1 | DX |
| 1.1-17 | Encrypted TokenStore — Keychain / EncryptedSharedPreferences | P1 | Security |
| 1.1-18 | login/register CharArray overloads + wipe semantics | P1 | Security |

Auth security: passwords never persisted; tokens encrypted at rest (1.1-17); optional CharArray credential APIs with documented wipe (1.1-18). External IdP (Firebase Auth) remains recommended for production.

Network: Ktor-only SyncHttpClient executes REST; RestSyncTransport maps /sync/push and /sync/pull. User may inject app HttpClient; SyncForge owns route + DTO mapping.

Entity store: App data via EntityStore / EntitySyncHandler (Room, Realm, or custom). SyncForge outbox/conflicts stay in SQLDelight. Optional syncforge-store-* adapters; :syncforge core has no Room/Realm dependency.

DI architecture: :syncforge has no Koin/Dagger dependency. Optional syncforge-integration-koin and syncforge-integration-hilt artifacts. App always supplies baseUrl, EntityRegistry (handlers or stores), and conflicts { }.

## 4.1 1.1.0 GitHub issues breakdown

Milestone 1.1.0 (Wire-up): P0 network + entity-store in parallel, then security, DI docs, release gate. Full issue tables: docs/SyncForge-1.1-Issues.docx.

| Epic | Issues | P0 jobs |
| --- | --- | --- |
| A — Injectable HTTP | A1→A5 | 1.1-13, 1.1-14, 1.1-16 |
| B — EntityStore | B1→B5 | 1.1-09, 1.1-10, 1.1-11, 1.1-12 |
| C — Auth security | C1→C3 | 1.1-17, 1.1-18, 1.1-04 |
| D — DI & DX | D1→D4 | 1.1-01 (P0 docs); 1.1-02/03 P1 |
| E — Cursor | E1 | 1.1-05 |
| F — Release | F1→F4 | BOM, acceptance, tag v1.1.0 |

Suggested order: Weeks 1–2 A+B foundations → Weeks 3–4 adapters + cursor → Week 5 security + docs → Week 6 release.

# 5. Version 1.2.x — Conflict evolution (per-entity + git-like)

Goal: Per-entity conflict resolver from a strategy catalog (accept-remote, merge, gitLike three-way, deferToUser, …). App can pick strategy per entity type, including runtime overrides. CRDT + KSP field-merge — not a replacement for outbox → push → pull.

| ID | Job | Priority | Area |
| --- | --- | --- | --- |
| 1.2-01 | CRDT primitives: LwwRegister, OrSet, GCounter | P0 | Conflict |
| 1.2-02 | crdt { } conflict strategy (experimental) | P0 | Conflict |
| 1.2-03 | KSP field-merge annotations @Lww, @OrSet, @GCounter | P1 | KSP |
| 1.2-04 | Tombstone-aware merge recipes | P1 | Docs |
| 1.2-05 | Multi-device E2E (concurrent edit) | P1 | QA |
| 1.2-06 | CONFLICT_RESOLUTION.md v2 — per-entity matrix | P1 | Docs |
| 1.2-07 | Merge-base snapshot store (three-way merge) | P0 | Conflict |
| 1.2-08 | gitLike { } — threeWayMerge + deferToUser fallback | P0 | Conflict |
| 1.2-09 | ConflictStrategyKind catalog + fromKind() | P0 | API |
| 1.2-10 | Runtime updateConflictPolicy() from app prefs | P1 | API |
| 1.2-11 | Outbox reconcile on AcceptRemote / Custom merge | P1 | Sync |

| Entity (example) | Recommended strategy |
| --- | --- |
| Notes (:sample) | alwaysRemote() / ACCEPT_REMOTE |
| Tasks (:sample) | merge { } or gitLike { } |
| Settings / config | alwaysRemote() |
| Tags, collaborators | crdt { field("tags") { orSet() } } |
| Counters | crdt { field("views") { gCounter() } } |
| Legal / high-value | deferToUser() or gitLike fallback |
| Low-stakes rows | lastWriteWins() |

# 6. Version 1.3.x — Platform parity

| ID | Job | Priority | Area |
| --- | --- | --- | --- |
| 1.3-01 | :sample-desktop minimal CLI or Compose | P0 | Desktop |
| 1.3-02 | Graduate SyncForge.ios { } to stable | P1 | iOS |
| 1.3-03 | Graduate desktop/macos DSLs | P1 | Desktop |
| 1.3-04 | Swift Package Manager / XCFramework publish | P1 | iOS |
| 1.3-05 | Compose Multiplatform conflict/debug UI | P2 | UI |
| 1.3-06 | Shake-to-open SyncDebugLauncher | P2 | DX |
| 1.3-07 | SKIE Swift API review + documentation | P1 | iOS |

# 7. Version 1.4.x — Ecosystem

Goal: General transport control via SyncDeltaStore + DeltaStoreSyncTransport (Firebase, Supabase, custom BaaS). GraphQL and REST adapters share the same push/pull semantics. SyncTransport is the engine boundary; REST remains 1.0 default.

| ID | Job | Priority | Area |
| --- | --- | --- | --- |
| 1.4-01 | Spring Boot backend starter | P0 | Ecosystem |
| 1.4-02 | SyncDeltaStore port + DeltaStoreSyncTransport (transport-core) | P0 | Transport |
| 1.4-03 | syncforge-transport-supabase — SyncDeltaStore impl | P1 | Transport |
| 1.4-04 | syncforge-transport-firebase — SyncDeltaStore impl | P1 | Transport |
| 1.4-05 | Gradle version catalog for consumers | P1 | Dist |
| 1.4-06 | Multi-device E2E — two emulators | P1 | QA |
| 1.4-07 | Backend contract test kit (REST + SyncDeltaStore) | P2 | QA |
| 1.4-08 | syncforge-transport-graphql client adapter | P1 | Transport |
| 1.4-09 | GraphQL schema + resolver recipes | P1 | Docs |
| 1.4-10 | Custom transport guide — BYO SyncTransport or SyncDeltaStore | P2 | Docs |

# 8. Version 1.5.x — Observability

| ID | Job | Priority | Area |
| --- | --- | --- | --- |
| 1.5-01 | Structured tracing / OpenTelemetry hooks | P0 | Observability |
| 1.5-02 | SyncHealth metrics expansion | P1 | Observability |
| 1.5-03 | Full SyncHealth dashboard UI | P1 | DX |
| 1.5-04 | Hierarchical sync recipes | P1 | Docs |
| 1.5-05 | Rate limiting + backoff policies | P2 | Network |
| 1.5-06 | Audit log export (CSV/JSON) | P2 | DX |

# 9. Version 2.0.0 — Major release vision

Optional second sync mode for CRDT-heavy products while keeping REST entity sync as default.

| Theme | Description | Breaking? |
| --- | --- | --- |
| Stable KMP everywhere | All platform DSLs stable | Maybe |
| crdt { } stable | Field CRDT strategy graduates | No |
| Op-log / CRDT document channel | New :syncforge-crdt module | Yes |
| REST API v2 | Only if op-log needs new endpoints | Yes |
| KSP-generated DI modules | Koin/Hilt stubs from @SyncForgeEntity | No |

## 2.0 explicit non-goals

Replacing Room/SQLDelight as the app entity store

Full real-time WebSocket sync as the only mode

Automatic CRDT for whole JSON blobs without schema

Bundling Koin or Dagger into core :syncforge

# 10. REST API evolution

| Library version | REST contract | Notes |
| --- | --- | --- |
| 1.0.x | v1 frozen | POST /sync/push, GET /sync/pull per REST_API.md |
| 1.x | v1 + auth routes | /auth/* with built-in auth |
| 2.0 | v1 + optional v2 | v2 only if op-log channel needs it |

# 11. Risk register

| Risk | Severity | Mitigation |
| --- | --- | --- |
| 1.0 API surface too large | Medium | Stable = Android + common; KMP experimental until 1.3 |
| CRDT wrong merges for deletes | High | Keep deferToUser(); document tombstones |
| DI artifact fragmentation | Low | Max two optional modules; recipes first |
| iOS SPM publish complexity | Medium | XCFramework from macOS CI; KMP fallback |
| REST v2 splits ecosystem | High | Defer to 2.0; v1 long support window |
| Multi-device E2E flakiness | Medium | Nightly only; mock-server health gate |

# 12. Indicative timeline (from 1.0.0 GA)

Assuming part-time maintenance or a small team:

| Phase | Duration | Cumulative |
| --- | --- | --- |
| 1.0.0 soak → GA | 2–4 weeks | ~1 month |
| 1.1.x | 6–8 weeks | ~3 months |
| 1.2.x | 8–10 weeks | ~5 months |
| 1.3.x | 8–10 weeks | ~8 months |
| 1.4.x | 6–8 weeks | ~10 months |
| 1.5.x | 6–8 weeks | ~12 months |
| 2.0.0 RC + GA | 8–12 weeks | ~15 months |

# 13. Acceptance criteria — 1.0.0 sign-off (complete)

All 1.0-P0 jobs completed and verified — GA July 2026, tag v1.0.0.

Maven Central 1.0.0 + consumer-smoke from Central only.

Sample App Proof E2E green; stable API surfaces without @ExperimentalSyncForgeApi.

External dogfood (P1-07) remains optional community follow-up.

# 13.1 Acceptance criteria — 1.1.0 (target)

SyncHttpClient + RestSyncTransport; KtorSyncTransport backward compatible.

httpClient { } DSL + documented injectable HttpClient sample.

EntityStore + @SyncForgeStore KSP; Room adapter optional module.

Encrypted TokenStore + CharArray auth overloads.

DataStore cursor (Android); RECIPES DI section.

BOM optional artifacts; no 1.0 stable API breaks.

# 14. Acceptance criteria — 2.0.0 sign-off

All P0 jobs for 1.5–2.0 completed.

Entity sync (1.x path) unchanged for consumers not opting into new modules.

Platform DSLs stable on Android, iOS, desktop, macOS.

crdt { } graduated or explicit 2.x plan documented.

DI integration artifacts published and in GETTING_STARTED.

Spring starter + one hosted adapter documented.

Tracing hooks documented with sample exporter.

REST versioning policy updated; v1 deprecation timeline if v2 ships.

Full upgrade guide 1.x → 2.0 with breaking changes enumerated.

Security review on auth, token storage, transport defaults.

# 15. Related documents

| Document | Purpose |
| --- | --- |
| docs/ROADMAP.md | Pre-1.0 phases and current status |
| docs/ROADMAP_1_0_TO_2_0.md | Markdown source for this document |
| docs/MODULES.md | API stability by area |
| docs/REST_API.md | Backend contract + versioning |
| docs/SyncForge-1.0-P0.docx | Post-1.0 P1 / community checklist |
| docs/SyncForge-1.1-Issues.docx | 1.1.0 GitHub issues breakdown |